# Video 1:

Key to success:

- Coordinate all knowledge areas throughout the project life cycle

- Fail to look big picture and want to focus too many details

- Project integration management is not the same thing as software integration

Project integration management processes:

- Developing project charter
work with stakeholders to create the charter (the document that formally authorises a project)

- Developing a project management plan

Coordinate all planning efforts to create a project management plan (consistent coherent document)

- Directing & managing project work

Carry out the project management plan

- Monitoring & controlling project work

Oversee activities to meet performance objectives of the project

- Performing integrated change control

Identify, evaluate, manage changes through the project life cycle

- Closing the project phases

Finalise all activities to formally close the project

Strategic planning:

- Determine long-term objectives

- Predicting future trends

- Projecting the need for new products and services

- Organisations

  - identify potential projects

  - select which projects to work on

  - formalize project initiation by issuing a project charter

SWOT analysis

- Strengths

- Weaknesses

- Opportunities

- Threats

IT planning process:

4 forces behind new product development (NPD):

- A product innovation & technology strategy for the business

- Resource commitment & focusing on right projects / solid portfolio management

- Effective, flexible & streamlined idea-to-launch process

- Right climate & culture for innovation, true cross-functional teams & senior management commitment to NPD

# Video 2:

Methods for selecting projects

- Focus on broad organisational needs

    - A need for the project

    - Funds available

    - Strong will to make the project succeed

- Categorise information technology projects

    - Impetus: address a problem/an opportunity/a directive

    - Time window

    - Overall priority

- Perform other financial analyses

    - NPV (net present value) analysis

NPV= total discounted benefits – total discounted costs

Better: higher NPV

    - ROI (return on investment)

ROI= NPV/discounted costs

Better higher ROI

Many organisations have a required ROI

IRR (internal rate of return): discount rate that makes the NPV=0

    - Payback analysis

Payback period: the amount of time it will take to recoup in the form of net cash inflows

Occurs when the net cumulative discounted benefits = costs

Better: short

- Use a weighted scoring model

Assign weights to each criterion

Assign score to each criterion for each project

- Implement a balanced scorecard

A methodology that converts an organisation’s value drivers (eg. customer service, innovation, operational efficiency & financial performance) to a series of defined metrics

# Video 3:

1 - Project charter:

A document that formally recognises the existence of a project and provides direction on the project’s objectives and management

Key project stakeholders should sign a project charter to acknowledge agreement on the need and intent of the project

A signed charter is a key output of project integration management

Inputs:

- A project statement of work (SOW)

- A business cases

- Agreements

- Enterprise environmental factors

- Organisational process assets:

Formal & informal plans

Policies

Procedures

Guidelines

Information systems

Financial systems

Management systems

Lessons learned

Historical information

Tools & techniques:

- Expert judgement

- Facilitation techniques

2. Developing a Project Management Plan

- Project management plan used to coordinate project planning documents and guide a project’s execution and control

- Plans created in the other knowledge areas are subsidiary parts of the project management plan

- Dynamic, flexible, and subject to change when the environment or project changes

- Inputs: project charter, outputs from planning processes, enterprise environment factors, and organisational process assets

- Output: project management plan

3. Directing and Managing Project Work

- managing and performing the work described in the project management plan

- majority of time and money on execution

- application area project affects project execution: the products are produced during execution

- Planning and Execution: around activities

  - who will do the work should help to plan the work

  - managers must ask suggestion from the team for develop realistic plans

- Leadership and a Supportive Culture

  - managers must lead by example: importance of creating and then following good project plans

  - culture can help project execution:

    - – providing guidelines and templates

    - – tracking performance based on plans

  - managers may need to break the rules to meet goals, and senior managers must support those action

4. Monitoring and Controlling Project Work

- Changes are inevitable

- Monitoring: collecting, measuring, and share performance information

- Inputs: The project management plan, schedule and cost forecasts, validated changes, work performance information, enterprise environmental factors, and organizational process assets

- baseline: approved project management plan + approved changes

# Video 4:

5. Performing Integrated Change Control

main objectives:

- Influencing the factors that create changes to ensure that changes are beneficial

- Determining that a change has occurred

- Managing occurred changes

- Same input

Change Control on Information Technology

- change control board: responsible for approving or rejecting changes on a project

  - preparing change requests

  - evaluate change requests

  - manage the implementation of approved changes

Making Timely Change

- CCBs only meet occasionally, take too long for changes to occur

- policies in place for time-sensitive changes

  - “48-hour policy” allows make decisions, have 48 hours to undo the decision

  - keep everyone informed of changes

Configuration Management

- ensures that the descriptions of products are correct

- specialists:

    - identify configuration requirements

    - control changes

    - record changes

    - audit the products to verify conformance(一致性) to requirements

Communicating changes

- Communication is an important factor in change control

- formal or informal:

  - Formal: written and oral performance reports

  - Informal: Phone or meeting

- Everyone is coordinated and informed

- Easier to integrate all project changes so that the project stays on track

6. Closing Projects or Phases

- finalize all activities and transfer the completed or cancelled work to the people

- inputs:

  - project management plan, accepted deliverables, and organisational process assets

- outputs:

  - Final product, service, or result transition

  - Organisational process asset update