PROJECT MANAGEMENT PROCESS

video 1

project management can be viewed as a number of interlinked processes

process: a series of actions directed toward a particular result

- Initiating processes

- Planning processes

- Executing processes

- Monitoring & controlling processes

- Closing processes

Methodology:

how things should be done

Standard:

what should be done

video 2

project pre-initiation:

- Determine the scope, time & cost constraints for the project

- Identify the project sponsor

- Select project manager

- Develop business case for a project

- Meet with project manager to review the process and expectations for managing project

- Determine if project should be divided into 2 or more smaller projects

Project initiation:

Define & authorise a project/project phase

Recognise & start a new project/project phase

Formally select & start off projects

- Develop project charter

- Identify stakeholders

Kick-off meeting:

Stakeholders can meet each other, review goals of project and discuss future plans

Project planning:

Devise and maintain a workable scheme to ensure project addresses the organisation’s needs

Key outputs:

- team contract

- project scope statement

- WBS

- Project schedule (Gantt chart with all dependencies & resources entered)

- List of prioritised risks (part of risk register)

Project executing:

- Usually take the most time & resources

- Many project sponsors and customers focus on deliverables related to providing the products, services or results desired from the project

- A milestone report can help focus on completing major milestones

Project monitoring & controlling:

- Measure progress toward project objectives, monitor deviation from the plan and take correction actions

- Affect all other process groups

- Occur during all phases of project life cycle

- Output:

  - Performance reports

  - Change requests

  - Updates to various plans

Project closing

- Gain stakeholder and customer acceptance of the final products and services

- Most include a final report and presentation to sponsor/senior management

- Even if not completed, should be closed out to learn from past

- Outputs:

- Project files

- Lessons-learned reports

- Updates to organisational process assets

video 3

types of life cycle

- Predictive life cycle

    - More traditional approach

    - Bulk of planning occur upfront

    - Execute in a single pass

    - Sequential process

- Iterative life cycle:

Allow feedback for unfinished work to improve and modify the work

- Incremental life cycle:

Provide finished deliverables that the customer may be able to use immediately

- Agile life cycle:

Both iterative & incremental to refine work items and deliver frequently

Definable work VS high uncertainty work

- Definable:

    - Characterised by clear procedures that have been proven successful or similar projects in the past

    - Low level of execution uncertainty and risk

- High uncertainty:

    - New design, problem solving and not-done-before work is exploratory

    - High rates of change, complexity and risk

    - May pose a problem for traditional predictive approach

4 values of Agile Manifesto:

- Individual and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

Choose approach:

- Predictive:

    - Heavy constraints

    - Inexperienced & dispersed teams

    - Large risks

    - Generally clear up-front requirements

    - Fairly rigid completion date

- Agile:

- Less rigid constraints

- Experienced and preferably co-located teams

- Smaller risks

- Unclear requirements

- More flexible scheduling

video 4

scrum roles:

- Product owner: responsible for business value of project and deciding what work to do and in what order, as documented in product backlog

- Scrum master: ensure team is productive, facilitate daily scrum, enable close cooperation across all roles & functions, remove barriers. That prevent the team from being effective

- Scrum team/development team: cross-functional team of 5-9 people who organise themselves and the work to produce the desired results of each sprint (normally 2-4 weeks)

Scrum artefact:

Artefact: useful object created by people

- Product backlog: list of features prioritised by business value

- Sprint backlog: highest-priority items from product backlog to be completed within a sprint

- Burndown chart: cumulative work remaining in a sprint on a day-by-day basis

Scrum ceremonies:

- Sprint planning session: a meeting with the team to select a set of work from the product backlog to deliver during sprint

- Daily scrum: a short meeting for development team to share progress and challenges and plan work for the day

- Sprint reviews: a meeting in which the team demonstrates to the product owner what it has completed during the sprint

- Sprint retrospectives: a meeting in which the team looks for ways to improve the product and the progress based on a review of the actual performance of the development team