COMMUNICATIONS MANAGEMENT & STAKEHOLDER MANAGEMENT

video 1

communications management:

- Planning communications management: determine the information and communications needs of stakeholders

- Managing communications: create, distribute, store, retrieve and dispose project communications based on communications management plan

- Controlling communications: monitor and control communications to ensure stakeholder communication needs are met

Keys to good communications:

- Focus on group & individual communication needs

- Understand individual & group preferences for communications

  - Personal preferences affect communication needs

  - Personal differences can lead to miscommunication

  - Receiver may not interpret a message exactly as the sender intended

  - Geographic location and cultural background affect the complexity of project communications

    - Different working hours

    - Language barriers

    - Different cultural norms

- Use formal & informal methods for communicating

  - Different people respond positively to different levels/types of communication

  - Communication includes different dimensions (eg. writing, speaking, listening)

  - Encourage more face-to-face interactions

  - Short frequent meetings are often effective

  - Stand-up meetings force people to focus on what they really need to communicate

- Distribute important info in an effective and timely manner

  - Include detailed technical info that affects critical performance

  - Don’t bury crucial info

  - Don’t be afraid to report bad info

  - Oral communication via meetings & informal talks helps bring info out into the open

  - Info about project is disseminated to the right recipient at the right time using the right mode

- Set the stage for communicating bad news

- Determine the number of communication channels

Communications channels:

Number of channels:

n*(n-1)/2   (n: number of people)

As number of people involved increases, the complexity of communications increases because there are more communications channels/pathways through which people can communicate

Planning communications management:

- Every project should include some type of communications management plan (a document that guides project communications)

- Communications plan should be part of the overall project management plan

- Vary with needs of project

- For small projects, communications management plan can be part of team contract

- For large projects, should be a separate document

Communications management plan contents:

- Stakeholder communications requirements

- Info to be communicated (including format, content, level of detail)

- Who will receive the info & who will produce it

- Suggested methods/technologies for conveying the info

- Frequency of communication

- Escalation procedures for resolving issues

- Revision procedures for updating communications management plan

- Glossary of common terminology

video 2

managing communications

- Managing communications is a large part of a project manager’s job

- Stakeholder communications analysis is a good starting point

- Getting project information to the right people at the right time and in a useful format is as important as developing the information in the first place

- Important considerations include use of technology, appropriate methods and media to use and performance reporting

Communication methods

- Interactive communication:

  - 2 or more people interact to exchange information

  - Meetings, phone calls, video conferencing

  - Most effective way to ensure common understanding

- Push communication:

  - Info is sent/pushed to recipients without their request

  - Reports, emails, faxes, voice mails..

  - Ensure info is distributed but not ensure it is received/understood

- Pull communication:

  - Info is sent to recipients at request

  - Website, bulletin boards, e-learning, knowledge repositories (eg. blog)

Reporting performance:

Keep stakeholders informed about how resources are being used to achieve project objectives

- Status reports: where project stands at a specific point in time (in terms of scope, time & cost)

- Progress reports: what project team has accomplished during a certain period of time

- Forecasts: predict future project status & progress based on past info & trends

Controlling communications:

- Main goal: ensure optimal flow of info throughout the entire project life cycle

- Use various reporting systems, expert judgement & meetings

- May require changes to earlier processes of planning and managing project communications if any problems exist

- Can use external facilitator to assess how well communications are working

Improving project communications:

- Develop better communication skills

  - As organisations become more global, they realise they must invest in ways to improve communication with people from different countries and cultures

  - Take leadership to improve communication

- Run effective meetings

  - Determine if a meeting can be avoided

  - Define purpose and intended outcome of the meeting

  - Determine who should attend meeting

  - Provide an agenda to participants before meeting

  - Prepare handouts & visual aids, make logistical arrangements ahead of time

  - Run meeting professionally

  - Set ground rules for meeting

  - Build relationships

- Use emails and other technologies effectively

  - SharePoint: create custom websites to access documents and applications stored on shared devices

  - Google Docs: allow users to create, share & edit documents, spreadsheets & presentations online

  - Wiki: website designed to enable anyone who accesses it to contribute/modify web page content

- Use templates for project communications: can develop own templates, use some provided by outside organisations or use sample from textbooks

Lessons learned reports

PM and team members should each prepare a lessons-learned report

- a reflective statement that documents important things an individual learned from working on project

- provide valuable reflections on what worked and what did not

PM often combines info from all lessons-learned reports into a project summary report

Project archives & software:

Project archives: a complete set of organised project records that provide an accurate history of project

Many project teams create a project website to store important product documents & other info

STAKEHOLDER MANAGEMENT

video 3

stakeholder management:

- identify all people or organisations affected by a project

- analyse stakeholder expectations

- effectively engage stakeholders

processes:

- identifying stakeholders: identify everyone involved in the project or affected by it & determine the best ways to manage relationships with them

- planning stakeholder management: determine strategies to effectively engage stakeholders

- managing stakeholder engagement: communicate and work with project stakeholders to satisfy their needs & expectations, resolve issues and foster engagement in project decisions and activities

- controlling stakeholder engagement: monitor stakeholder relationships and adjust plans and strategies for engaging stakeholders as needed

Identifying stakeholders:

Project stakeholders: individuals, groups or organisations who may affect, be affected by or perceive themselves to be affected by a decision, activity or outcome of a project

- internal stakeholders:

  - project sponsor

  - project team

  - supporting staff

  - internal customers

  - top management

  - other functional managers

  - other project managers

- external stakeholders:

  - customers

  - competitors

  - suppliers

  - government officials

  - concerned citizens

- additional stakeholders:

  - program director

  - project manager’s family

  - labour union

  - potential customers

stakeholder register:

basic info on stakeholders

- identification info:

  - name

  - position

  - role

  - contact info

- assessment info:

  - major requirements & expectations

  - potential influences

  - phases of project in which stakeholders have most interest

- stakeholder classification:

  - internal/external?

  - supportive/resistant?

Classify stakeholders:

- power/interest grid:

  - power: level of authority

  - interest: level of concern

- engagement levels:

  - unaware: unaware of project and its potential impact

  - resistant: aware of project yet resistant to change

  - neutral

  - supportive: aware of project and supportive of changes

  - leading: aware of project

video 4

stakeholder management plan:

- current and desired engagement levels

- interrelationships between stakeholders

- communication requirements

- potential management strategies for each stakeholder

- methods for updating the stakeholder management plan

often include sensitive info, so should not be part of official project documents (available for all stakeholders review)

only PM and a few team members should prepare the plan

issue log:

a tool used to document, monitor and track issues that need resolution

best practice:

- be clear from start

- explain the consequences

- have a contingency plan

- avoid surprises

- take a stand

ways to control engagement:

engagement: a dialogue in which people seek understanding and solutions to issues of mutual concern

- key stakeholders should be invited to actively participate in a kick-off meeting rather than merely attending it

- PM emphasise a dialogue is expected at the meeting

- PM meet with important stakeholders before kick-off meeting

- Project schedule should include activities & deliverables related to stakeholder engagement, eg. surveys, reviews, demonstrations & sign-offs